## Slide 1: Stakeholder Analysis High-level View
Created by Management Consultants, previously from Deloitte, McKinsey & BCG
Confidential

## Slide 2: Why should you undertake a stakeholder analysis for your project (or job)?
There are 5 key benefits of conducting a stakeholder analysis for your project (or job):
3. To increase the quality of you project by receiving input from stakeholders with high expertise
4. To better communicate the benefits of your project within the company
2. To get more resources (i.e. people, time or money) by engaging with influential stakeholders
5. To ensure a better adoption of the change that your project brings
1. To identify and manage effectively your key stakeholders

## Slide 3: How to undertake a robust stakeholder analysis in 3 simple steps?
1
List stakeholders who can influence your project or be impacted by it
2
Segment your key stakeholders
3
Define & implement a plan of actions for each stakeholder

## Slide 4: Step 1: List stakeholders who can influence your project or be impacted by it
Stakeholders | Influence | Impact
Insert Stakeholder Group name or Stakeholder name | High | High
e.g. Senior executives, Manager, customer, team, shareholders, government | Low | Low
e.g. suppliers, the press, the public, prospective customers, trade associations | High | High
Insert Stakeholder Group name or Stakeholder name | Low | Low
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 

## Slide 5: Step 2: Segment your key stakeholders
Our high-level Stakeholder Matrix will help you manage your Stakeholders effectively by segmenting your stakeholders into 4 different strategies:
Monitor and Respond
Keep Informed
Collaborate
Maintain Confidence
To identify in which segment your stakeholder belongs, you simply need to rate them based on the following 2 dimensions:
Influence (Extent to which this group or person’s buy-in is needed to move forward)
Impact (Extent to which the project will impact this group/person)

## Slide 6: Step 2: Segment your key stakeholders by leveraging our Stakeholder Analysis Matrix
Insert Stakeholder Group name or Stakeholder name
Impact Extent to which the project will impact this group/person
high
low
Maintain Confidence
Keep Informed
Collaborate
Monitor and Respond
high
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Influence
Extent to which this group or person’s buy-in is needed to move forward
Who must be in contact with the group or person?
Insert name
Insert name
Insert name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name

## Slide 7: Step 3: Define & implement a plan of actions for each stakeholder
Impact Extent to which the project will impact this group/person
high
low
Maintain Confidence
Keep Informed
Collaborate
Monitor and Respond
high
Influence
Extent to which this group or person’s buy-in is needed to move forward
Put enough work in with these stakeholders to keep them satisfied, but not so much that they become bored with your message.
Adequately inform these stakeholders, and talk to them to ensure that no major issues are arising. People in this category can often be very helpful with the detail of your project.
Fully engage and collaborate with these stakeholders, and make the greatest efforts to satisfy them.
Monitor these stakeholders, but don’t bore them with excessive communication.

## Slide 8: If more details are required, use the Excel document “Stakeholder Analysis - Detailed View”

## Slide 9: Thanks for your attention!
www.domontconsulting.com